## Slide 1: The shift to agile
Jen Nadeau
CS 250
7-1 Final Project

## Slide 2: Agenda
Scrum-agile Team Roles
SDLC Phases in Agile
In-contrast: Waterfall Development
Choosing Waterfall vs. Agile

## Slide 3: Introduction
This presentation will give an overview of the Scrum-agile approach, its key facets, and will examine the differences in processes between waterfall and agile development approaches.

## Slide 4: Scrum-agile team roles

## Slide 5: Scrum-Agile Team Roles
Scrum Master
Ensures Scrum is understood and enacted.
Ensures that the Scrum team adheres to Scrum theory, practices, and rules.
Ensures effective Product Backlog management.
Helps the development team create high-value products.
Removes challenges slowing progress.
Facilitates Scrum events.
Product Owner
Maximizes the value of the product and the work of the Development team.
Sole person responsible for managing the Product Backlog.
Represents the business sponsor.
Decision maker.
Provides direction to the team and prioritizes the work to be done.

## Slide 6: Scrum-Agile Team Roles
Tester
Defines acceptance criteria and acceptance tests.
Clarifies any ambiguity found in the code and user stories.
Executes test and analyzes results.
Collaborates with the team to resolve any issues and defects.
Developer
Designs and develops code according to solid software engineering practices.
Participates in peer reviews.
Collaborates with the team to produce just enough design so there is room to iterate.

## Slide 7: Software development lifecycle phases in agile

## Slide 8: Phases of the SDLC in Agile
SDLC Phases
Planning
Requirements
Design
Development
Testing
Deployment
Maintenance
Scrum-Agile Methodology
Adaptive, continuous improvement method that focuses on short iterations.
Empirical process with frequent adaptations and inspections.
Trial and error approach.
Information is acquired by means of experimentation and observation.
The phases of the SDLC are cyclical rather than a linear, sequential process.

## Slide 9: Phases of the SDLC in Agile
Planning
Sprint Planning
  Meeting takes place prior to the beginning of every sprint.
  Product Owner and team discuss what user stories will be taken into the sprint.
  Team defines the tasks that will be needed to implement the user stories.
  Tasks will be divided amongst the team.
Requirements
Defined as project progresses.
Product Backlog
  Prioritized list of work to be done.
  In the form of user stories.
  Constantly being updated and managed by the Product Owner.

## Slide 10: Phases of the SDLC in Agile
Design, Development, Testing, and Deployment
These stages are done concurrently within each sprint.
Sprints typically last 1-4 weeks ending with a Sprint Review and Retrospective.
Daily Scrums help to monitor progress and identify any obstacles that may be impeding progress.
The team presents finished work at the end of each sprint during the Sprint Review.
The team discusses what went well, what didn’t, and identifies areas for improvement to take into the next sprint.

## Slide 11: Phases of the SDLC in Agile
Final Deployment and Maintenance
Final Sprint Review and Retrospective will be held, which will help the team gain velocity and provide a better product for their customers.
Once the product is released and end users can use it, the product is considered deployed and maintenance mode begins.
During maintenance, the product will be updated for the customer as issues come up and additional improvements are requested.

## Slide 12: In contrast: waterfall development

## Slide 13: Waterfall Development
Traditional development model with distinct goals for each phase of development.
Linear, sequential, and plan-driven.
Requires detailed documentation prior to starting development.
Step-wise model:
  Analysis
  Design
  Implementation
  Testing
  Maintenance

## Slide 14: Waterfall Development
Development for the SNHU Travel booking system, would have looked much different under a waterfall development approach.
Requirements would have been defined up front in detailed documentation.
    This would have made changes and adaptions extremely difficult as the project progressed.
Development would have been completed prior to testing.
    Catching bugs/issues after development makes it harder to backtrack and fix, costing more time, money and resources.
Specifically, by using an agile approach in the SNHU Travel Project, SNHU Travel was able to change the focus of the travel booking site while in the middle of development. Since requirements were not completely defined up front (as they would have been in a waterfall approach) and development was being done in iterations, the team was able to easily adjust and adapt to the changing needs of the client.

## Slide 15: Choosing waterfall vs Agile

## Slide 16: Choosing Waterfall vs. Agile
Factors to Consider
Predictability
    Waterfall – requirements are easily defined up front and there is a clear understanding of the final product vision. Changes are not expected.
    Agile – requirements are defined as more information is known as the project progresses. Final product vision hard to determine at the start.
Client Involvement
    Waterfall – project is familiar and client involvement is less necessary.
    Agile – project is unfamiliar and harder to plan for. High client collaboration is necessary to develop a high-value product.
Timeline
    Waterfall – fixed scope, easier to estimate timeline and plan for deadlines.
    Agile – more flexible scope, harder to estimate, but easier to adjust to changes.

## Slide 17: Summary
To conclude, by using a Scrum-agile approach in developing the application for SNHU Travel, we were able to produce a higher quality product focused on the customer. Although it will be a difficult transition, shifting all ChadaTech’s development teams to a Scrum-agile approach, will enhance the product and build a more cohesive corporate culture.

## Slide 18: References
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach (1st ed.) [E-book]. Wiley.
CS250-Module One: SDLC Methodologies. (2022). [Slides]. SNHU-Media. http://snhu- media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod1/story _html5.html
SDLC - Waterfall Model. (n.d.). TutorialsPoint. https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm